## Slide 1: Car Following Senior Project Sprint 4
Josh Baird, Evan Haskell, Justin Kur, Cody Trombley, Charlie Wingate

## Slide 2: Project Plan by Sprint
Sprint 1
  Acquire vehicles and confirm working status and begin becoming familiar with existing codebase.
Sprint 2
  Allow controller machine to record image data it has sent; Begin mirroring mode implementation, Add ability to control camera movement.
Sprint 3
  Update server code to Python 3.5; Finish Mirroring mode; Collect raining data; Train and test supervised machine learning model

## Slide 3: Project Plan by Sprint (continued)
Sprint 4
  Adjust model hyperparameters; Begin work on reinforcement learning model
Sprint 5
  Explore feature extraction methods; Refine RL model
Sprint 6
  Online reinforcement learning; Train and test machine learning model with object detection
Sprint 7 & 8
  Testing, Bug fixes, and Code Optimizations

## Slide 4: Sprint Achievements
Evaluation of supervised models
Simple reinforcement learning model
Explored future avenues of models

## Slide 5: Next Sprint Objectives
Develop more robust reinforcement learning model
  Adjust reward and states to get more desirable behavior
Collect more driving training data and record more/better run scripts
  Being able to reproduce good runs allows for easier data collection and behavior demonstration
Consider integration of camera movement into model
Investigate possibility of “de-blur” procedure

## Slide 6: Challenges
Picar hardware cannot handle complex models at high speeds (segfaults)
Difficulty converting supervised neural models between formats
Tag often is not detectable due to motion blur
  We can potentially use a “de-blur” procedure, but it may be too slow for real time
Physical condition of cars
  Broken servo
  Losing nuts
Limited number of vehicles makes testing more difficult

## Slide 7: Risks and Mitigations
Machine Learning
  We plan to use reinforcement learning to train how to properly respond to the leader car’s movements.
  Representing states in a meaningful way might be difficult (feature extraction)
  We can also improve the tag based following mechanism as fallback.
Object Detection for Obstacle Avoidance
  We may train the model to detect objects which could be considered obstacles.
  This may or may not prove to be viable.