## Slide 1: Car Following Senior Project Sprint 5
Josh Baird, Evan Haskell, Justin Kur, Charlie Wingate

## Slide 2: Project Plan by Sprint
Sprint 1
  Acquire vehicles and confirm working status and begin becoming familiar with existing codebase.
Sprint 2
  Allow controller machine to record image data it has sent; Begin mirroring mode implementation, Add ability to control camera movement.
Sprint 3
  Update server code to Python 3.5; Finish Mirroring mode; Collect raining data; Train and test supervised machine learning model

## Slide 3: Project Plan by Sprint (continued)
Sprint 4
  Adjust model hyperparameters; Begin work on reinforcement learning model
Sprint 5
  Extract features; Implement Actor Critic RL model
Sprint 6
  Adjust tabular model to accommodate new features
Sprint 7 & 8
  Testing, Bug fixes, and Code Optimizations

## Slide 4: Sprint Achievements
Change tag size and complexity
Camera calibration
More complex actor critic reinforcement learning model
Pose estimation feature
Color homogeneity feature

## Slide 5: Next Sprint Objectives
Develop more robust reinforcement learning model
  Adjust states to get more desirable behavior
Consider integration of camera movement into model
Integrate new features into model
Improve crash detection

## Slide 6: Challenges
Difficult to train initial model because of dependance on tag being visible
  Motion blur
  Exploratory actions lose sight of leader
Limited number of vehicles makes testing more difficult

## Slide 7: Risks and Mitigations
Machine Learning
  It is difficult to foresee which RL approaches will do better than others
  Representing our features as states can be difficult in the tabular case
  We can also improve the tag based following mechanism as fallback.