## Slide 1: Car Following Senior Project Sprint 6
Josh Baird, Evan Haskell, Justin Kur, Charlie Wingate

## Slide 2: Project Plan by Sprint
Sprint 1
  Acquire vehicles and confirm working status and begin becoming familiar with existing codebase.
Sprint 2
  Allow controller machine to record image data it has sent; Begin mirroring mode implementation, Add ability to control camera movement.
Sprint 3
  Update server code to Python 3.5; Finish Mirroring mode; Collect training data; Train and test supervised machine learning model

## Slide 3: Project Plan by Sprint (continued)
Sprint 4
  Adjust model hyperparameters; Begin work on reinforcement learning model
Sprint 5
  Extract features; Implement Actor Critic RL model
Sprint 6
  Adjust tabular model to accommodate new features
Sprint 7 & 8
  Testing, Bug fixes, and Code Optimizations

## Slide 4: Sprint Achievements
Tabular Q learning model with better state and action representation
Attempted PID controller

## Slide 5: Next Sprint Objectives
Improve turning state detection
Collect more data / experience

## Slide 6: Challenges
Difficult to train initial model because of dependance on tag being visible
  Motion blur
  Exploratory actions lose sight of leader
Limited number of vehicles makes testing more difficult
Achieving optimal turning behavior is hard

## Slide 7: Risks and Mitigations
Machine Learning
  It is difficult to collect experience without going off course
  With our current approach we can still make use of off policy or manually collected data