## Slide 1: Car Following Senior Project Sprint 3
Josh Baird, Evan Haskell, Justin Kur, Cody Trombley, Charlie Wingate

## Slide 2: Project Plan by Sprint
Sprint 1
  Acquire vehicles and confirm working status and begin becoming familiar with existing codebase.
Sprint 2
  Allow controller machine to record image data it has sent; Begin mirroring mode implementation, Add ability to control camera movement.
Sprint 3
  Update server code to Python 3.5; Finish Mirroring mode; Collect raining data; Train and test supervised machine learning model

## Slide 3: Project Plan by Sprint (continued)
Sprint 4
  Adjust model hyperparameters; Begin work on reinforcement learning model
Sprint 5
  Explore object avoidance protocols; Implement switching leader and follower during execution
Sprint 6
  Train and test machine learning model with object detection
Sprint 7 & 8
  Testing, Bug fixes, and Code Optimizations

## Slide 4: Sprint Achievements
Tested and merged python refactors and port to python 3
(Hopefully) fixed zombie PiCar issue
Image and car action stream saving
Replay/Mirror mode
Progress towards adding a third car

## Slide 5: Next Sprint Objectives
Begin work on reinforcement learning model
  Define and calculate reward based on distance, angle, ...
Collect more driving training data and record more/better run scripts
  Being able to reproduce good runs allows for easier data collection and behavior demonstration
Close various accumulating GitHub issues

## Slide 6: Challenges
Still ironing out issues with mirror mode
  Poor alignment of cars presently makes 2-car mirror unusable
Picar configurations may differ, leading to difficult to debug errors
Limited number of vehicles makes testing more difficult
Transfering architectures from different libraries.

## Slide 7: Risks and Mitigations
Machine Learning
  We plan to use reinforcement learning to train how to properly respond to the leader car’s movements.
  If reinforcement learning does not seem viable, we can use supervised learning.
  We can also improve the tag based following mechanism as fallback.
Object Detection for Obstacle Avoidance
  We may train the model to detect objects which could be considered obstacles.
  This may or may not prove to be viable.